Achievements:

Cody soldered all boards, ordered jumpers, ordered new headers, connected the eInk display, and set up eInk libraries.

After researching Xamarin.forms and setting up IDE/Simulation software for running both Android and iOS, Jacob has begun development of a cross-platform app template that will help with learning Xamarin.forms and developing the Cycle Statistic Tool companion application.

Issues Encountered and Solved:

Cody encountered numerous issues. The headers were initially soldered in the incorrect direction, and the pins were bent which didn’t allow the microcontrollers to be mounted on a breadboard. The pins were also too short to connect female jumpers. This resulted in delays in programming the microcontrollers and a considerable amount of time had to go into desoldering the old header, and then soldering on new ones. Cody also encountered a few bugs with the Arduino IDE, one which wouldn’t allow code to be compiled.

Jacob had issues simulating Android OS through Visual Studio. The latest Android API would not allow for the sample project to be installed and run. A solution was found by using Android 10 instead of Android 11 (latest version). Because Android is backwards compatible, simulating a slightly older version for the project should not cause any further issues.

Issues Encountered and Unresolved:

Cody has encountered an unresolved problem with soldering wires to the strain gauges. The strain gauge tested shriveled up from the high heat of the soldering iron.

Jacob has not had any unresolved issues yet.

Goals and Tasks For Next Week:

Cody will connect all of the sensors to the arduinos and work on collecting and exchanging data and displaying it on the eInk display.

Jacob will continue to develop a general UI and design pattern template for the companion application. Further mobile application, bluetooth, and data analysis/collection research will begin if this is finished.

Project Schedule:

We have decided to wait until it is more relevant to begin researching bluetooth and data analysis/collection. Other than that, We are on schedule with respect to the GANTT chart.